Since the completion of WP3 in November, I have completed WP3: Machine Learning model development and training. I have stayed on track with the specified timeline for each work package and align with the estimated schedule perfectly. This WP was amended from the original plan to now have multiple machine learning models to enhance the project and make the analysis to also focus on the resource usage of different ML models on an FPGA.

This involved writing a script to combine the required dates to be trained upon, to then create 13 financial indicators like moving averages, returns, rolling volatility and relative strength index amidst others to then use Scikit-learn to create a logistic regression model. I trained the model on the 2021 data and validated it upon unseen 2022 data. The first test run gave an almost 49% accuracy, which is lower than the expected threshold of 55%. This was improved upon in the more complex multi-layer perceptron model which had a 58% accuracy using the exact indicators as the LR model. This month of work was entirely logged in the logbook and with a mini report to compare the models. This improved my financial knowledge for features, my python skills using the likes of scikit-learn and my understanding of machine learning models.

The following weeks will be focused on completing the crowd funding pitch, which is an important deliverable. This is being completed, with the initial research currently being done and the presentation to be created next. The next steps are to focus on the completion of WP4: ML-Verilog conversion. This will include using HLS4ML to convert between codes, whilst also accounting for the differences that could occur between the ML model and the Verilog code, to ensure the most accurate comparison possible for both the Linear Regression and MLP model through the development of a mini report to analyse the differences. This Verilog code will be debugged and tested using the RTL viewer to analyse the exact usage of resources for each model, to see the latency difference prior to being implemented on the FPGA, with the aim to fit within the 50% LUT/FF utilisation. It will also focus on the numerical precision lost in the conversion between the two. This should take right up until the next update although the FPGA for WP5 has been ordered, in the scenario that WP4 takes less time than necessary.