Since the previous update, I have now completed WP4: (ML-Verilog conversion), I have now started WP5, although due to being ahead of schedule I have now pivoted towards optimising the FPGA architecture to maximise the usage of the FPGA’s throughput. All graphs and data were documented in the project logbook.

Initially, I used Sci-kit learn to train my LR and MLP models. I retrained these models in Keras. This was because HLS4ML was designed initially for Keras, and the integration onto an FPGA is less error-prone and I can define the MLP model better. I have now implemented the model into HLS4ML to convert the models into Verilog. This included defining the fixed-point precision (quantisation) that can be problematic otherwise as it can misrepresent the Python model and have errors. Whilst analysing the resource usage of the ML model, I discovered that the calculation of complex features (Entropy/Volatility) that rely upon logarithms and intensive mathematical equations incurring high latency costs compared to the inference, hence slowing the system down and acting as a bottleneck in HFT systems. To solve this issue and to further align with sustainability goals, I adapted my future WP5 to implement a resource adaptive system that uses a Finite State Machine to switch between a faster, less resource-intensive path and a slower, detailed path to improve accuracy. The shorter path will be the default path. Once the initial inference is complete, the system will calculate if it is a confident buy or a buy that is less likely to be profitable. If so, then it can recalculate a pathway with more complex features, to get a higher accuracy and then complete the trade. This allows a more profitable strategy due to lower latency or higher accuracy.

The upcoming four weeks will involve the completion of WP5, including the completion of the FSM, the top-level Verilog module connecting everything together and then benchmarking of the thresholds to generate an accuracy vs latency curve. I intend to do intensive background research to look into what has been done previously in this field and if there is anything potentially novel within this approach.  There are few potential risks, given I am ahead of the schedule of work package completion although, there could be timing closure issues on complex features, that can be solved through pipelining to break down the critical path.