Since the project plan submission, I have completed WP2: Data Acquisition and cleaning one week ahead of schedule, as specified in my Gantt chart. This involved creating a python script that could automate the process of downloading 365 days of data for 2023. This included improving the basic python skills I already had using YouTube videos and searching up necessary syntax.

Throughout this process, I encountered challenges that required debugging, like 404 and MissingSchema errors. The final script can loop through any given set of annual date, download zip files and clean them to form a .csv file with proper datetime indexing and Open, High, Low, Close and Volume columns, hence completing WP2.

This was essential, as it allowed the completion of objective 1, which was to clean the 5-year dataset of bitcoin data. This was also important in beginning Objective 2, which involved training the ML model. Since being ahead of schedule, I made sure to verify my code for various dates and also begin the planning for WP3: Machine Learning Model development. All progress, code and errors have been documented in the project logbook. This month allowed me to improve my debugging and data analysis skills, reducing later data related risks.

After completing WP2 and being ahead of schedule the next stage is to continue WP3 to train and create the Machine Learning model. This involves:

Firstly, write a script to convert from 365 separate days into one single time sorted file.

Secondly, create target variables like price up/down and the initial and predictive features like moving averages and relative strength index to analyse market trend and generate trading signals. This will be done using sci-kit learn using a logistic regression model on Python rather than creating an ML model from scratch. After the model has been trained on seen data, it will be tested on unseen data and then be verified if it can exceed the >55% accuracy target.

Given the project is currently ahead of schedule, WP3 allows an opportunity to add further complexity to the project, this would involve training a different, more intensive model like multi-layer perceptron and then to compare the differences between LR and MLP to see the difference in latency and performance. This, over the next 4 weeks would set up perfectly the first half of the project, prior to the Verilog conversion and hardware implementation.